HOMELAB KUBERNETES SECURITY CLUSTER

Proxmox Build — Lessons Learned & Troubleshooting Log

| Author | Jason A. Slocomb |
| --- | --- |
| Date | March 2026 |
| Hardware | Intel i5-3570 @ 3.40GHz, 3.8GB RAM |
| Proxmox Version | 9.1.6 (Kernel 6.17.2-1-pve) |
| Terraform Provider | bpg/proxmox v0.98.1 |
| OS Image | Rocky Linux 9 GenericCloud |
| Document Type | Build Log / Lessons Learned |

github.com/jslocomb/homelab-k8s

# 1. Executive Summary

This document captures the complete troubleshooting journey of deploying a 5-node Proxmox homelab running Rocky Linux 9 VMs via Terraform, targeting a CMMC Level 2 / NIST 800-171 compliant Kubernetes security cluster. The build encountered 11 distinct issues over approximately 48 hours, all rooted in hardware-provider compatibility constraints between a 2012-era i5-3570 and the current bpg/proxmox Terraform provider running against Proxmox VE 9.1.

| Purpose | Deploy 5 Rocky Linux 9 VMs to host RKE2 K8s cluster, FreeIPA, GitLab CE, and Splunk SIEM for CMMC compliance portfolio |
| --- | --- |
| Hardware Constraint | Intel i5-3570 (4 cores, 2012), 3.8GB RAM — significantly under-provisioned for the intended stack |
| Final VM Count | 4 VMs (k8s-w03 removed — NetBox/Zabbix deemed non-essential to CMMC controls) |
| Time Invested | ~48 hours across multiple sessions |
| Issues Encountered | 11 distinct problems — provider compatibility, hardware limits, networking, filesystem, bootloader |
| Current Status | VMs deployed via Terraform, GRUB fixed, filesystem resized — switching to Debian 12 for reliable cloud-init |
| Key Decision | Replace Rocky Linux 9 GenericCloud with Debian 12 cloud image for Proxmox compatibility |

# 2. Hardware Reality Check

The i5-3570 was the source of multiple cascading issues throughout this build. Understanding these constraints upfront would have changed several early architecture decisions.

## 2.1 CPU Constraints

| CPU Model | Intel Core i5-3570 (Ivy Bridge, Q3 2012) |
| --- | --- |
| Physical Cores | 4 cores, 1 socket, no hyperthreading |
| Max vCPUs per VM | 4 (Proxmox enforces physical core count as ceiling) |
| KVM Support | Yes — HVM enabled, VT-d supported |
| CPU Type for VMs | kvm64 required — 'host' passthrough causes issues on Ivy Bridge |
| UEFI/OVMF | Not reliable — causes QEMU exit code 1 on this generation |
| Recommended Machine Type | pc (i440fx) + SeaBIOS — NOT q35 + OVMF |

## 2.2 Memory Constraints

| Total RAM | 3.8GB (severely under-provisioned for 5-VM K8s stack) |
| --- | --- |
| Original VM Allocation | 2GB + 4GB + 8GB + 8GB + 4GB = 26GB (6.8x overcommit — fatal) |
| Revised VM Allocation | 1.5GB + 2GB + 2GB + 2GB = 7.5GB (still 2x overcommit, manageable with swap) |
| Swap Available | 4GB — critical safety net given RAM constraints |
| Minimum RAM for This Stack | 32GB recommended — 16GB absolute minimum |

## 2.3 Storage

| Storage Pool | local-lvm (LVM thin provisioning) |
| --- | --- |
| Total Pool Size | 341GB available |
| Original VM Disk Allocation | 40GB + 80GB + 200GB + 200GB + 100GB = 620GB (over-provisioned) |
| Revised Allocation | 30GB + 50GB + 80GB + 80GB = 240GB (fits with headroom) |
| Thin Pool Warning | Sum of thin volumes exceeded physical size — resolved by resizing VMs |

# 3. Issue Log — Chronological

All 11 issues encountered during the build, in the order they were discovered, with root cause and resolution.

| # | Issue Encountered | Root Cause | Resolution | Outcome |
| --- | --- | --- | --- | --- |
| 1 | telmate/proxmox provider not supported on PVE 9.x — 401 auth errors | telmate/proxmox v2.9 uses deprecated API endpoints removed in PVE 9 | Switched to bpg/proxmox v0.98.1 — the actively maintained provider with PVE 9 support | ✅ Resolved |
| 2 | bpg provider used wrong resource type 'proxmox_virtual_machine' | Incorrect resource name — bpg uses 'proxmox_virtual_environment_vm' | Updated module main.tf with correct resource type; added required_providers block to module | ✅ Resolved |
| 3 | OVMF/q35 machine type caused QEMU exit code 1 | Ivy Bridge (i5-3570) has limited OVMF/UEFI support in QEMU | Switched to machine=pc (i440fx) + bios=seabios. Removed efi_disk block entirely | ✅ Resolved |
| 4 | vCPU limit: MAX 4 vcpus allowed per VM | Original config assigned 6 vCPUs to workers — exceeds physical core count | Reduced all VMs to max 2 vCPUs. ipa01 set to 1 vCPU | ✅ Resolved |
| 5 | RAM overcommit — k8s-w01 and k8s-w02 failed to start | 3.8GB total RAM, 3 VMs running consumed all memory before 4th could start | Reduced all VMs to 1.5-2GB RAM. Removed k8s-w03 (NetBox/Zabbix — non-essential) | ✅ Resolved |
| 6 | 'no route to host' — Terraform could not reach Proxmox API from macOS | SSH agent had no identities loaded (ssh-add not run). bpg provider requires SSH agent for disk ops | Ran ssh-add ~/.ssh/id_ed25519. Switched to API token auth (pveum user token add) | ✅ Resolved |
| 7 | pveproxy API returned empty responses (HTTP 401 with 0 bytes) | sed command to suppress nag popup zeroed out proxmoxlib.js — broke API response handling | Restored proxmoxlib.js by extracting from .deb package using dpkg-deb + tar | ✅ Resolved |
| 8 | Terraform provider crash — EOF errors, timeout_clone schema mismatch | bpg/proxmox v0.98.1 schema changes: timeout_clone became non-computed, network_device nulls | Added explicit network_device fields (firewall=false, enabled=true). Added clone to lifecycle ignore_changes | ✅ Resolved |
| 9 | VMs deployed but not reachable — ARP FAILED on all 4 VMs | vga=serial0 in template caused kernel to output to serial only. Rocky 9 cloud image GRUB uses gfxterm by default — no display output, init panicked | Changed vga to std. Mounted VM disk via losetup, chrooted, changed GRUB_TERMINAL_OUTPUT to console, rebuilt grub2 | ⚠️ Partial |
| 10 | GPT partition table size mismatch — disk 30GB but table showed 10GB | Rocky 9 cloud image has 10GB partition table. Clone to larger disk doesn't auto-expand GPT | Used sgdisk -e to move backup GPT to end of disk. Used fdisk to extend p4 partition. Used xfs_growfs to expand filesystem | ✅ Resolved |
| 11 | Kernel panic — exitcode=0x00007f00 (signal 127) — init not found | SELinux file contexts broken after partition resize. Also suspected: Rocky 9 GenericCloud cloud-init datasource not initializing network interface | Created .autorelabel file to trigger SELinux relabel on next boot. Still investigating — switching to Debian 12 cloud image | ⚠️ Partial |

# 4. Lessons Learned

| Category | Lesson Learned | Apply Next Time |
| --- | --- | --- |
| Hardware | Validate hardware compatibility BEFORE choosing software stack — especially CPU generation vs UEFI/OVMF support | Run 'lscpu' and check PVE compatibility matrix before selecting machine type and bios settings |
| Hardware | RAM is the single most critical resource for a multi-VM homelab. 4GB is insufficient for any K8s stack | Minimum 32GB for this stack. Budget RAM first, then CPU, then storage |
| Terraform | Always verify the Terraform provider version against your hypervisor version before starting | Check bpg/proxmox changelog and PVE release notes for breaking changes before pinning a version |
| Terraform | Run terraform apply from the hypervisor host itself if provider uses SSH for disk operations | macOS blocked Go HTTP client connections to PVE API — a known network stack difference vs Linux |
| Terraform | Use API tokens (pveum user token add) instead of password auth for bpg/proxmox | Token auth is more reliable and doesn't require SSH agent to be loaded |
| Terraform | Always use -parallelism=1 when cloning VMs from the same template on single-node Proxmox | Parallel clones cause LVM lock contention and partial failures |
| Proxmox | Never run the subscription nag removal sed command on PVE 9 — it zeros out proxmoxlib.js | If nag removal is needed, use a targeted replacement that preserves file integrity |
| Proxmox | Rocky Linux 9 GenericCloud image requires careful template preparation for Proxmox | Pre-fix GRUB config (GRUB_TERMINAL_OUTPUT=console) before converting to template. Consider Debian 12 instead |
| Proxmox | GPT partition table does not auto-expand when disk is cloned to a larger LV | Use sgdisk -e + fdisk to expand partition table, then xfs_growfs/resize2fs for the filesystem — must be done offline |
| Cloud Images | GenericCloud images assume a specific cloud environment. Test with qm start before converting to template | Boot the image as a regular VM first, verify it reaches login prompt, then convert to template |
| Architecture | Start with minimum viable stack — add services after baseline works | Removed Zabbix, AWX, NetBox — non-essential to CMMC controls and consumed resources needed for core stack |
| Process | Document every configuration change in real time — especially hardware constraints and workarounds | This document serves as the reference for the Debian 12 rebuild and future hardware upgrades |

# 5. What Worked Well

## 5.1 Terraform Infrastructure

- bpg/proxmox v0.98.1 successfully provisioned all 5 VMs (then 4) via terraform apply

- Terraform state management handled mid-run interruptions gracefully after manual cleanup

- Module structure (modules/proxmox-vm/) cleanly encapsulated VM config — easy to adjust per-VM specs

- API token auth (terraform@pam!terraform) more reliable than password auth once SSH agent issue was resolved

- Running Terraform from the Proxmox host directly eliminated all 'no route to host' issues

## 5.2 Proxmox Configuration

- vmbr1 lab bridge with NAT masquerade worked correctly — all tap interfaces reached forwarding state

- LVM thin provisioning handled multiple VM disk operations cleanly

- SeaBIOS + pc machine type solved QEMU exit code 1 on Ivy Bridge hardware

- losetup + chroot approach successfully allowed offline disk and GRUB modification

- GPT partition fix with sgdisk -e + fdisk + xfs_growfs sequence was effective

## 5.3 Portfolio Work (Pre-Homelab)

- STRIDE threat model (1,092 lines, 52 threats, 14 components) — complete

- CMMC Level 2 mapping (889 lines, 22 NIST controls, bidirectional traceability) — complete

- Attack vectors document (976 lines, 5 kill chains) — complete

- 3 Python security scripts (4,070 lines combined) — complete

- 179 passing pytest unit tests — complete

- Merged GitLab CI pipeline — complete

# 6. Next Steps — Debian 12 Rebuild

Based on lessons learned, the Rocky Linux 9 GenericCloud image is being replaced with Debian 12 (Bookworm) for the following reasons:

| Debian 12 Advantage | Details |
| --- | --- |
| Cloud-init compatibility | Debian cloud images are the most widely tested with Proxmox — no SELinux complications |
| GRUB configuration | Defaults to console output — no gfxterm/serial conflicts |
| Network naming | Uses eth0 with cloud-init — matches our network-config spec exactly |
| Boot reliability | Minimal image boots to login prompt in under 60 seconds |
| Package availability | Full Debian repos — all required packages available without third-party repos |
| RKE2 support | Rocky Linux 9 and Debian 12 both fully supported by RKE2 — no functional difference |

## Rebuild Template Command

wget -q --show-progress \

https://cloud.debian.org/images/cloud/bookworm/latest/debian-12-genericcloud-amd64.qcow2

## Revised Phase Timeline

| This Week | Debian 12 template + Ansible base OS config on all 4 VMs |
| --- | --- |
| Week 2 | FreeIPA install — LDAP, Kerberos, DNS, CA, HBAC |
| Week 3 | RKE2 cluster — control plane + 2 workers, kubectl get nodes green |
| Week 4 | GitLab CE — GitOps pipeline running |
| Week 5 | Splunk + Prometheus/Grafana — SIEM receiving logs |
| Week 6 | Evidence collection — screenshots, SPL queries, audit reports, publish |

# 7. Final Approved Stack

## 7.1 VM Layout

| VM | Role / Services / RAM / Disk |
| --- | --- |
| ipa01 (101) | FreeIPA — Identity, LDAP, Kerberos, DNS, CA / 1.5GB RAM / 30GB |
| k8s-cp01 (110) | RKE2 Control Plane — API server, etcd, scheduler / 2GB RAM / 50GB |
| k8s-w01 (111) | Worker Node — GitLab CE / 2GB RAM / 80GB |
| k8s-w02 (112) | Worker Node — Splunk SIEM, Prometheus, Grafana / 2GB RAM / 80GB |

## 7.2 Removed Services and Rationale

| Removed Service | Rationale |
| --- | --- |
| Zabbix | Redundant with Prometheus/Grafana. No unique CMMC control coverage. Saves ~512MB RAM |
| AWX | Redundant with GitLab CI for automation story. Requires 2GB+ RAM. Can be added post-employment |
| NetBox | CMDB not mapped to any of 22 NIST controls in cmmc-mapping.md. No interview value vs cost |

## 7.3 CMMC Control Coverage by Service

| Service | NIST 800-171 Controls Demonstrated |
| --- | --- |
| FreeIPA | AC-3.1.1, AC-3.1.2, IA-3.5.1, IA-3.5.2, IA-3.5.4, IA-3.5.7, SC-3.13.8 |
| RKE2 (CIS hardened) | CM-3.4.1, CM-3.4.3, CM-3.4.5, SC-3.13.1, SC-3.13.8, SC-3.13.10 |
| Splunk SIEM | AU-3.3.1, AU-3.3.2, SI-3.14.6, SI-3.14.7 |
| GitLab CE + CI | CM-3.4.3, CM-3.4.4, SA-3.12.1, SI-3.14.1, SI-3.14.2 |
| AIDE (on all nodes) | SI-3.14.7, CM-3.4.1, AU-3.3.1 |

This document is part of the homelab-k8s CMMC Level 2 compliance portfolio — github.com/jslocomb/homelab-k8s